# Software Quality - ENGR-3980

# Swift Ticket

# Front End Failure Log

Created by

Daniel Smullen

Jonathan Gillett

Rayan Alfaheid

19/03/2013

Document Revision 1.1

Table of Contents

Failure Log	3

Document Format	3

Discussion	7

Appendix A – Test Result Artifact Log	8

Appendix B – Final Test Output	17

# Failure Log

For every test case which was conducted without failure, no log entry exists.

## Document Format

The failure log lists the following fields:

| Failure Timestamp/ Artifact Log Number | This field contains the date and time upon which a failure to pass a test occurred, and a reference to Appendix A, where a screen capture shows the instance upon which the test failed, and any diagnostic output that was included. Multiple entries in this field correspond to multiple logged failures of the same test, and a corrective action and/or follow-up is included for each logged failure. |
| --- | --- |
| Test Case | This field contains a reference to the test name for the failure. This must be cross-referenced with the test master list for further details on test specifics if necessary. |
| Test Brief | This field contains a brief description of the test case, and is the title by which tests are referred to in diagnostic output. |
| Error Details | This field contains findings recovered from investigating the failure of a test to pass, and details the error in brief. |
| Corrective Action Taken | This field details the corrective action attempted to make a test case pass. |
| Follow-Up | This field details any additional follow-up action that was taken beyond the initial remediation, if it was required. |
| Pass Timestamp/ Artifact Log Number | This field contains the date and time upon which a test passed after having failed initially, and a reference to Appendix A, where a screen capture shows the instance upon which the test passed, and subsequent re-runs of the test passed without error. |

| Failure Timestamp | Art. Log No. | Test Case | Test Brief | Error Details | Corrective Action Taken | Follow-Up | Pass Timestamp | Art. Log No. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 17/03/2013/17:38 | 1 | Sell_20 | Save Sell Transaction to Daily Transaction File | Test case was missing logout transaction; daily transaction file is never created. | Test case updated. | Corrective action was sufficient, all subsequent tests passed. | 17/03/2013/18:54 | 7 |
| 17/03/2013/17:38 17/03/2013/17:52 | 1 2 | Sell_21 | Sale Transaction Session Constraint | Test case was missing daily transaction file exemplar. Test case was missing logout transaction; daily transaction file is never created. | Test case updated. | Corrective action was sufficient, all subsequent tests passed. | 17/03/2013/18:54 | 7 |
| 17/03/2013/17:52 | 2 | Sell_12 | Ticket Price Input Format (Non-Decimal Input, numerical) | Bug found: non-decimal numerical input values were not being sanitized prior to input. | Validation of input strings updated for sell transaction. | Corrective action was sufficient, all subsequent tests passed. | 17/03/2013/18:54 | 7 |
| 18/03/2013/15:59 | 3 | Buy_9 | Ticket Purchase Number (more than 4, buy-standard) | Formatting of output strings in test did not match correct expected output. | Formatting of output strings in test expected was corrected using standard strings from recorded exemplars. | Corrective action was sufficient, all subsequent tests passed. | 19/03/2013/12:45 | 8 |
| 18/03/2013/15:59 | 3 | Buy_10 | Ticket Purchase Number (more than 4, full-standard) | Formatting of output strings in test did not match correct expected output. | Formatting of output strings in test expected was corrected using standard strings from recorded exemplars. | Corrective action was sufficient, all subsequent tests passed. | 19/03/2013/12:45 | 8 |
| 18/03/2013/15:59 | 3 | Buy_11 | Ticket Purchase Number (less than 4, buy-standard) | Formatting of output strings in test did not match correct expected output. | Formatting of output strings in test expected was corrected using standard strings from recorded exemplars. | Corrective action was sufficient, all subsequent tests passed. | 19/03/2013/12:45 | 8 |
| 18/03/2013/15:59 | 3 | Buy_12 | Ticket Purchase Number (less than 4, full-standard) | Formatting of output strings in test did not match correct expected output. | Formatting of output strings in test expected was corrected using standard strings from recorded exemplars. | Corrective action was sufficient, all subsequent tests passed. | 19/03/2013/12:45 | 8 |
| 18/03/2013/15:59 | 3 | Buy_13 | Ticket Purchase Number (more than 4, admin) | Formatting of output strings in test did not match correct expected output. | Formatting of output strings in test expected was corrected using standard strings from recorded exemplars. | Corrective action was sufficient, all subsequent tests passed. | 19/03/2013/12:45 | 8 |
| 18/03/2013/15:59 | 3 | Buy_14 | Ticket Purchase from Seller Prompt | Formatting of output strings in test did not match correct expected output. | Formatting of output strings in test expected was corrected using standard strings from recorded exemplars. | Corrective action was sufficient, all subsequent tests passed. | 19/03/2013/12:45 | 8 |
| 18/03/2013/15:59 | 3 | Buy_15 | Ticket Purchase from Seller (Invalid Seller, does not exist) | Formatting of output strings in test did not match correct expected output. | Formatting of output strings in test expected was corrected using standard strings from recorded exemplars. | Corrective action was sufficient, all subsequent tests passed. | 19/03/2013/12:45 | 8 |
| 18/03/2013/15:59 | 3 | Buy_16 | Ticket Purchase from Seller (Invalid Seller, current active user) | Formatting of output strings in test did not match correct expected output. | Formatting of output strings in test expected was corrected using standard strings from recorded exemplars. | Corrective action was sufficient, all subsequent tests passed. | 19/03/2013/12:45 | 8 |
| 18/03/2013/15:59 18/03/2013/21:22 | 3 4 | Buy_17 | Ticket Purchase from Seller (Valid Seller) | Failed due to unmet dependencies. | Not applicable. | Follow-up test conducted. | 19/03/2013/12:45 | 8 |
| 18/03/2013/15:59 18/03/2013/21:22 | 3 4 | Buy_18 | Sale Information Display | Failed due to unmet dependencies. Test case numbering offset error, resulting in false positive for unmet dependencies. | Not applicable. Test case numbering corrected. | Follow-up test conducted. Corrective action was sufficient, all subsequent tests passed. | 19/03/2013/12:45 | 8 |
| 18/03/2013/15:59 18/03/2013/21:22 | 3 4 | Buy_19 | Purchase Prompt | Formatting of output strings in test did not match correct expected output. Test case numbering offset error, resulting in false positive for unmet dependencies. | Formatting of output strings in test expected was corrected using standard strings from recorded exemplars. Test case numbering corrected. | Corrective action was sufficient, all subsequent tests passed. | 19/03/2013/12:45 | 8 |
| 18/03/2013/15:59 18/03/2013/21:22 | 3 4 | Buy_20 | Purchase Prompt Input (Invalid input, garbage) | Failed due to unmet dependencies. Test case numbering offset error, resulting in false positive for unmet dependencies. | Not applicable. Test case numbering corrected. | Follow-up test conducted. Corrective action was sufficient, all subsequent tests passed. | 19/03/2013/12:45 | 8 |
| 18/03/2013/15:59 18/03/2013/21:22 18/03/2013/23:40 | 3 4 5 | Buy_21 | Purchase Prompt Input (Valid Input, “no”) | Formatting of output strings in test did not match correct expected output. Test case numbering offset error, resulting in false positive for unmet dependencies. Formatting of output strings in test did not match correct expected output. | Formatting of output strings in test expected was corrected using standard strings from recorded exemplars. Test case numbering corrected. | Additional correction of expected output strings resulted in pass. Corrective action was sufficient, all subsequent tests passed. | 19/03/2013/12:45 | 8 |
| 18/03/2013/15:59 18/03/2013/21:22 18/03/2013/23:40 | 3 4 5 | Buy_22 | Purchase Prompt Input (Valid Input, “yes”) | Failed due to unmet dependencies. Formatting of output strings in test did not match correct expected output. Test case numbering offset error, resulting in false positive for unmet dependencies. | Test dependencies corrected. Formatting of output strings in test expected was corrected using standard strings from recorded exemplars. Test case numbering corrected. | Follow-up test conducted. Passed after dependencies met. | 19/03/2013/12:45 | 8 |
| 18/03/2013/15:59 18/03/2013/21:22 18/03/2013/23:40 | 3 4 5 | Buy_23 | Ticket Sale Daily Transaction File | Formatting of output strings in test did not match correct expected output. Test case numbering offset error, resulting in false positive for unmet dependencies. Failed due to unmet dependencies. | Formatting of output strings in test expected was corrected using standard strings from recorded exemplars. Test case numbering corrected. Test dependencies corrected. | Follow-up test conducted. Corrective action was sufficient, all subsequent tests passed. | 19/03/2013/12:45 | 8 |
| 18/03/2013/16:03 | 6 | Addcredit_7 | Privileged Mode Prompt (Username) | Formatting of output strings in test did not match correct expected output. | Formatting of output strings in test expected was corrected using standard strings from recorded exemplars. | Corrective action was sufficient, all subsequent tests passed. | 18/03/2013/16:13 | 9 |
| 18/03/2013/16:03 | 6 | Addcredit_8 | Privileged Username Input Validation (invalid input, does not exist) | Failed due to unmet dependencies. | Test dependencies corrected. | Corrective action was sufficient, all subsequent tests passed. | 18/03/2013/16:13 | 9 |
| 18/03/2013/16:03 | 6 | Addcredit_9 | Privileged Username Input Validation (Valid Input) | Failed due to unmet dependencies. | Test dependencies corrected. | Corrective action was sufficient, all subsequent tests passed. | 18/03/2013/16:13 | 9 |

## Discussion

Throughout testing, only one bug in the front end was found (highlighted in red). The remaining errors were due to deficiencies in the tests conducted, whereby errors were made in the exemplar output. Using a file to store all the ‘standard’ strings that were used throughout the program was useful to correct these errors, however, it was found that updating this file across versions was critical to ensuring that the tests functioned correctly.

# Appendix A – Test Result Artifact Log

| Artifact Log No. | Screen Capture |
| --- | --- |
| 1 |  |
| 2 |  |
| 3 |  |
| 4 |  |
| 5 |  |
| 6 |  |
| 7 |  |
| 8 |  |
| 9 |  |

# Appendix B – Final Test Output

Executing Login Test Suite ======================================== Login Transaction PASSED Login Account File Prompt PASSED Login User Authentication PASSED Login User Authentication Error PASSED Read available tickets file PASSED Corrupted available tickets file PASSED Login Sequence of Events PASSED Subsequent Logins PASSED Unprivileged Login (sell-standard) PASSED Unprivileged Login (buy-standard) PASSED Unprivileged Login (full-standard) PASSED Privileged create PASSED Privileged delete PASSED Privileged sell PASSED Privileged buy PASSED Privileged refund PASSED ---------------------------------------- -------- Login Test Suite PASSED Executing Quit Test Suite ======================================== Quit Transaction Attempt PASSED Quit Transaction Rejection (Logged in) PASSED ---------------------------------------- -------- Quit Test Suite PASSED Executing Logout Test Suite ======================================== Logout Attempt (sell-standard) PASSED Logout Attempt (buy-standard) PASSED Logout Attempt (full-standard) PASSED Logout Attempt (admin) PASSED Write Daily Transaction File (sell-standard) PASSED Write Daily Transaction File (buy-standard) PASSED Write Daily Transaction File (full-standard) PASSED Write Daily Transaction File (admin) PASSED ---------------------------------------- -------- Logout Test Suite PASSED Executing Create Test Suite ======================================== Creating a User (Prompt) PASSED Creating a User (Enter Username) PASSED Creating a User (Invalid Username, length) PASSED Creating a User (Invalid Username, invalid name) PASSED Creating a User (Invalid Username, uniqueness) PASSED Creating a User (Enter User Type Prompt) PASSED Creating a User (User Type: buy-standard) PASSED Creating a User (User Type: sell-standard) PASSED Creating a User (User Type: full-standard) PASSED Creating a User (User Type: admin) PASSED ---------------------------------------- -------- Create Test Suite PASSED Executing Delete Test Suite ======================================== Delete User Prompt PASSED Delete User Input PASSED Delete User Input (Invalid User) PASSED Delete User Input (Current User) PASSED Delete User Daily Transaction File PASSED ---------------------------------------- -------- Delete Test Suite PASSED Executing Sell Test Suite ======================================== Sell Transaction Privileges (buy-standard) PASSED Sell Transaction Privileges (sell-standard) PASSED Sell Transaction Privileges (full-standard) PASSED Sell Transaction Privileges (admin) PASSED Sell Title Length (Short Title) PASSED Sell Title Length (Long Title) PASSED Sell Title Length (Invalid Length) PASSED Sell Title (Invalid Title) PASSED Ticket Price Input Prompt PASSED Ticket Price Input Format (Non-Decimal Input, garbage) PASSED Ticket Price Input Format (Non-Decimal Input, numerical) PASSED Ticket Price Input Format (Edge Case, negative value) PASSED Ticket Price Input Format (Edge case, value too large) PASSED Ticket Price Input Format (Valid Input) PASSED Ticket Volume Input Prompt PASSED Ticket Volume Input (Edge Case, non integer input, garbage) PASSED Ticket Volume Input (Edge Case, negative integer input) PASSED Ticket Volume Input (Edge Case, input too high) PASSED Ticket Volume Input (valid input) PASSED Save Sell Transaction to Daily Transaction File PASSED Sale Transaction Session Constraint PASSED Sale Transaction Multiple Sessions PASSED ---------------------------------------- -------- Sell Test Suite PASSED Executing Buy Test Suite ======================================== Buy Transaction Privileges (buy-standard) PASSED Buy Transaction Privileges (sell-standard) PASSED Buy Transaction Privileges (full-standard) PASSED Buy Transaction Privileges (admin) PASSED Buy Event Title Exists (Invalid Title, does not exist) PASSED Buy Event Title Exists (Invalid Title, contains invalid string) PASSED Buy Event Title Exists (Valid Title) PASSED Buy Amount Prompt PASSED Ticket Purchase Number (more than 4, buy-standard) PASSED Ticket Purchase Number (more than 4, full-standard) PASSED Ticket Purchase Number (less than 4, buy-standard) PASSED Ticket Purchase Number (less than 4, full-standard) PASSED Ticket Purchase Number (more than 4, admin) PASSED Ticket Purchase from Seller Prompt PASSED Ticket Purchase from Seller (Invalid Seller, does not exist) PASSED Ticket Purchase from Seller (Invalid Seller, current active user) PASSED Ticket Purchase from Seller (Valid Seller) PASSED Ticket Purchase from Seller (Seller Not Selling Ticket) PASSED Sale Information Display PASSED Purchase Prompt PASSED Purchase Prompt Input (Invalid input, garbage) PASSED Purchase Prompt Input (Valid Input, “no”) PASSED Purchase Prompt Input (Valid Input, “yes”) PASSED Ticket Sale Daily Transaction File PASSED ---------------------------------------- -------- Buy Test Suite PASSED Executing Refund Test Suite ======================================== Refund Buyer Prompt PASSED Refund Buyer Input (Invalid Input, buyer does not exist) PASSED Refund Buyer Input (Valid Input, buyer exists) PASSED Refund Seller Prompt PASSED Refund Seller Input (Invalid Input, seller does not exist) PASSED Refund Seller Input (Valid Input, seller exists) PASSED Refund Amount Prompt PASSED Refund Amount Input (Invalid input, garbage) PASSED Refund Amount Input (Invalid input, numerical) PASSED Refund Amount Input (Invalid input, negative value) PASSED Refund Amount Input (Valid Input) PASSED Refund Transfer Credit Operation (Value Overflow) PASSED Refund Transfer Operation Daily Transaction File PASSED ---------------------------------------- -------- Refund Test Suite PASSED Executing Add Credit Test Suite ======================================== Privileged Mode Prompt (Amount) PASSED Privileged Amount Input Validation (invalid input, garbage) PASSED Privileged Amount Input Validation (Invalid input, numerical) PASSED Privileged Amount Input Validation (invalid input, negative value) PASSED Privileged Amount Input Validation (invalid input, value too high) PASSED Privileged Amount Input Validation (Valid Input) PASSED Privileged Mode Prompt (Username) PASSED Privileged Username Input Validation (invalid input, does not exist) PASSED Privileged Username Input Validation (Valid Input) PASSED Non-Privileged Mode Prompt PASSED Non-Privileged Amount Input Validation (invalid input, garbage) PASSED Non-Privileged Amount Input Validation (Invalid input, numerical) PASSED Non-Privileged Amount Input Validation (invalid input, negative value) PASSED Non-Privileged Amount Input Validation (invalid input, value too high) PASSED Non-Privileged Amount Input Validation (Valid Input) PASSED ---------------------------------------- -------- Add Credit Test Suite PASSED